Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS72430 |
| Project Name | Gemini historical artificial description |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input | USN-1 | As a user, I can enter the artifact name or historical prompt so that the AI can generate a description. | 1 | High | B.Naveen Kumar D.Thrivikram Reddy T.Vamsi D.NIthin |
| Sprint-1 | Image Upload | USN-1 | As a user, I can upload an image of a historical artifact so that the system can analyze it. | 2 | High | B.Naveen Kumar D.Thrivikram Reddy T.Vamsi D.NIthin |
| Sprint-2 | AI Description Generation | USN-1 | As a user, I can generate a detailed artifact description using Generative AI so that I can understand its History. | 3 | High | B.Naveen Kumar D.Thrivikram Reddy T.Vamsi D.NIthin |
| Sprint-2 | Output Display | USN-1 | As a user, I can view the generated description on the screen so that I can read and use the information. | 1 | Medium | B.Naveen Kumar D.Thrivikram Reddy T.Vamsi D.NIthin |
| Sprint-3 | Documentation | USN-1 | Prepare project documentation and final report. | 2 | High | B.Naveen Kumar D.Thrivikram Reddy T.Vamsi D.NIthin |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 6 Days | 02 Feb 2026 | 07 Feb 2026 | 3 | 07 Feb 2026 |
| Sprint-2 | 6 | 6 Days | 09 Feb 2026 | 14 Feb 2026 | 6 | 14 Feb 2026 |
| Sprint-3 | 2 | 4 Days | 16 Feb 2026 | 19 Feb 2026 | 2 | 19 Feb 2026 |
| Sprint-1 | 3 | 6 Days | 02 Feb 2026 | 07 Feb 2026 | 3 | 07 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts